## Slide 1: PDS Engineering Node (EN) Delivery & Deployment Review
Gary Chen, Richard Chen, Emily Law,
Thomas Loubrieu, Jordan Padams, Vivian Tang
June 21, 2021

## Slide 2: Agenda
Review Board
Software Overview
Work Product Status
Requirements
Improvements
Defect Corrections
Test Status Summary
Test Case Explanation(s)
Unverified Requirements
Unverified Improvements
Unverified Defect Corrections
Software Status
Open Defect Summary
Open CRIT 1 & 2 Defects
Action Item Status
Deviation Summary
Deviations
  Waivers & Liens
  ECRs
  Other
Backup
  Test Objectives
  Test Environment
  Key Test Cases

## Slide 3: Review Board
Board
Customers
Chair | Robin O’Brien
Chief Engineer | Costin Radulescu
Assurance Engineer | Korwin Anderson
Security Systems Engineer | Mike Pajevski
Task Manager | Jordan Padams
Task Cognizant Engineer | Thomas Loubrieu
N/A – PDS EN will present an overview of these
slides to PDS Software Working Group

## Slide 4: Software Overview
The Planetary Data System (PDS) is NASA’s official planetary data long term archive.
  For more information on the PDS, see our website: https://pds.nasa.gov/home/about/
In addition to PDS website, PDS Engineering Node is responsible for PDS4, PDS Information Model, and a suite of PDS4 system services and tools that support PDS data lifecycle.
  For more information on the PDS Engineering Node, see our website: https://pds-engineering.jpl.nasa.gov/
Build 11.1 made a number of improvements for Information Model 1.16.0 and tools including
  Registry App, DOI Service, Deep Archive, Validate
In addition, it fixed a number issues found in previous builds.

## Slide 5: Known Issues
The following details known details missing from the review material:
Section | Description
Improvements and Bug Counters | Our current reporting mechanisms do not enable autonomous counters for issue tracking.
SLOC Counts | We do not currently have SLOC counters or code coverage setup for our repositories.

## Slide 6: Work Product Status
Document Title | DMS Doc and Revision ID
Management Plan | https://pds-eng ineering.jpl.nasa.gov/sites/default/files/documents/pds2010/keydocuments/PDS-SMP.pdf
Task Implementation Plan | https://pds-engineering.jpl.nasa.gov/sites/default/files/documents/pds2010/pds4-proj-plan-07172013.pdf
Release Plan | https://nasa-pds.github.io/releases/11.1/plan.html
Operation Concept | https://pds-engineering.jpl.nasa.gov/sites/default/files/documents/pds2010/keydocuments/pds4-ops-concept.pdf
Requirements | https://pds-engineering.jpl.nasa.gov/sites/default/files/documents/pds2010/design/system_design/pds4_system_reqs.pdf
Architecture Description | https://pds-engineering.jpl.nasa.gov/sites/default/files/documents/pds2010/architecture/system_architecture/pds4_system_arch_spec.pdf
Design Specification | See various design docs in: https://pds-engineering.jpl.nasa.gov/content/key-documents
Interface Specification | N/A
Test Plan | https://pds-engineering.jpl.nasa.gov/file/pds_build11.1_testplan.pdf
Test Procedures | https://pds-engineering.jpl.nasa.gov/file/pds_build11.1_testreport.pdf
Release Description | https://nasa-pds.github.io/releases/11.1/rdd.html
Product Guide | N/A
User Guide | See individual tool documentation. Links in RDD
Test Report | https://pds-engineering.jpl.nasa.gov/file/pds_build11.1_testreport.pdf

## Slide 7: Test Status Summary
Metric | Value
Total Number of Tests | 100
Successful Tests | 95
Partially Successful Tests | 0
Tests in Progress | 0
Unsuccessful Tests | 5
Unexecuted Tests | 0

## Slide 8: Improvements
Summary of Significant Improvements
pds-doi-service#52 API Implementation for DOI Service
pds-api#34 Deploy PDS API v0 (alpha) for beta testing
pds-registry-app#130 As a node operator, I want to harvest and ingest a subset of a bundle based on existing registered data. (tagged as requirement)
Validate#230 Update validate per SR requirements for collection inventories
Total number of new improvements | 94
For requirements tracing, see tickets.
To view all improvements, see RDD: https://nasa-pds.github.io/releases/11.1/rdd.html

## Slide 9: Defect Corrections
Summary of Significant Defect Fixes
pds-doi-service#159 The url /dois/{lidvid} should still return XML in the record attribute
Validate#298 validate misses double quotes within a delimited table
pds-wds-web#9 App Bar causes usability issues on mobile
pds-registry-app#112 Make example harvest configuration more explicit
pds-deep-archive#92 SIP manifest table erroneously includes secondary collections and their basic products
Total number of new defect corrections | 82
For requirements tracing, see tickets.
To view all bugs, see RDD: https://nasa-pds.github.io/releases/11.1/rdd.html

## Slide 10: Requirements
ID | Requirement Statement | Procedure Test ID | Requester
1 | PDS Registry * | HVT.* | PDS
2 | PDS DOI Service | DOI.* | PDS
3 | PDS Deep Archive | DEEP.* | PDS
4 | Validate | VAL.* | PDS
5 | PDS4 Information Model | SCMA.* | PDS
Total number of new requirements | 61

## Slide 11: Failed Test Case 1
Test Case VAL.9
  Description: Missing documentation about deprecated flags
  Result: Fail
  Severity: Low
  Issues:
    Validate tools states that –no-check-data flag has been deprecated.
    Document for validate at https://nasa-pds.github.io/validate/operate/index.html#Command-Line_Options do not have the “(DEPRECATED)” phrase after -D, --no-data-check like the other deprecated flags.
  Associated Issues:
    https://github.com/NASA-PDS/validate/issues/260
Note: This has been identified as a false failure. Improper documentation of solution has been corrected.

## Slide 12: Failed Test Case 2
Test Case DOI.11
  Description: Unable to update previous submission using json file
  Result: Fail
  Severity: Medium
  Issue:
    Issue states you can update submission to OSTI to handle the removal of a field from the OSTI metadata
    Posting the json file [{ "id":1519385, "contributors":[] }] does not remove the contributors.
  Associated Issues:
    https://github.com/NASA-PDS/pds-doi-service/issues/140

## Slide 13: Failed Test Case 3
Test Case DOI.11
  Description: GET /dois request with parameter lidvid containing * or ?, anywhere in the string (start, middle, end).
  Result: Partially Fail
  Severity: Low
  Issue:
    Issue states: “As an API user I want to filter on lidvids with wildcards”
    Searching with ‘*’ works, but searching with ‘?’ doesn’t.
  Associated Issues:
    https://github.com/NASA-PDS/pds-doi-service/issues/177

## Slide 14: Failed Test Case 4
Test WDS-3
  Description: Didn’t find a screenshot of app-bar in the README file.
  Result: Fail
  Severity: Low
  Issue:
    Issue states “Show screenshot of app-bar in README”
  Associated Issues:
    https://github.com/NASA-PDS/pds-wds-web/issues/12
Note: This has been identified as a false failure. Improper documentation of solution has been corrected.

## Slide 15: Failed Test Case 5
Test Case HVT.12 Step 9
  Description: Did not find any example files.
  Result: Fail
  Severity: Low
  Issue:
    Issue states ”As a user, I want a default configuration for harvest included in the tool package”
  Associated Issues:
    https://github.com/NASA-PDS/harvest/issues/37
Note: This has been identified as a false failure.

## Slide 16: Unverified Requirements
Requirement ID | Requirement Statement | Rationale for not Verifying
regAp#141 | Create cost model for deploying a registry + API in AWS | hidden
Validate#323 | Upgrade to Java 9+ | hidden

## Slide 17: Unverified Improvements
Improvement ID | Improvement Statement | Rationale for not Verifying
regAp#20 | Update Schema Generator for special cases where ancestor classes are needed | No external manifestation
regAp#27 | Manage PDS4 product relationships | No external manifestation
regAp#102 | Add the API to the pds-registry-app package, with documentation | v0.1.0 not ready for operations
regAp#113 | Have pds4 properties syntax match the syntax decided for the PDS API | No external manifestation
regAp#123 | Update registry-mgr documentation as stated in #86 | Visually verified documentation
regAp#129 | Create a registry docker for developer testing | No external manifestation
im#238 | Continue refactoring of IMTool/LDDTool | No external manifestation
im#241 | Improvement from Build 11.0 testing | No external manifestation
im#242 | DocBook HTML/WebHelp generation and conversion processes | No external manifestation
Validate#252 | Implement initial behavioral testing framework with cucumber | No external manifestation
Validate#290 | Migrate subset of existing regression tests to cucumber behavioral testing | No external manifestation

## Slide 18: Unverified Improvements
Improvement ID | Improvement Statement | Rationale for not Verifying
pds-doi-service#91 | Develop User Access / Management Strategy | No external manifestation
pds-doi-service#125 | Update DOI UI and Service with new workflow for operational deployment | No external manifestation
pds-doi-service#162 | Implement Application Server to wrap Flask service | No external manifestation

## Slide 19: Unverified Defect Corrections
Defect ID | Defect Summary | Rationale for not verifying
regAp#109 | Test data in build has invalid PDS4 labels | No labels available in build
regAp#110 | Test data is missing data products | No labels available in build
regAp#111 | Make example harvest configuration more explicit | No labels available in build
regAp#135 | Docker build is version locked | No external manifestation
Im#175 | LDDTool displays invalid IMG discipline classes | Visually verified documentation
Im#312 | LDDTool generates no “All LDD” version of the WebHelp PDS4 Data Dictionary doc | Visually verified documentation
Im#327 | Repo tests fail when trying to run back-to-back maven steps | No external manifestation
pds-doi-service#159 | The url /dois/{lidvid} should still return XML in the record attribute | This is a "regression" from ticket #140 which breaks the UI.
pds-wds-web#10 | PDS App Bar does not work if it’s included after the DOM loads | No external manifestation
pds-wds-web#19 | Update NAIF in App Bar | No external manifestation

## Slide 20: Software Status
SLOC and Code Coverage not currently generated by PDS CI/CD
Tentatively planned for FY22

## Slide 21: Defect Summary
(from 2020-10-26T00:00:00+00:00 to 2021-04-19T00:00:00+00:00)
Note: Software to calculate defect count is still in work. Readibility will be improved.
Metric | Prior DDR | This DDR
Defects Opened in Cycle (all severity levels) | 11 | 42
Defects Closed in Cycle (all severity levels) | 59 | 82
Severity Low Defects (open & closed) | 42 | 37
Severity Medium Defects (open & closed) | 18 | 26
Severity High Defects (open & closed) | 0 | 15
Severity Critical Defects (open & closed) | 0 | 1
Severity Unassigned Defects (open & closed) | 0 | 36

## Slide 22: Open critical and high severity defects
Issue | Criticality | Workaround
None |  | 
No issues of critical or high severity are left open for this build

## Slide 23: Action Item Status
No formal Request for Actions from TRR

## Slide 24: Deviations
“CCB” process defined with PDS Software Working Group
  Build 11.1 Deviations: https://github.com/NASA-PDS/pds-swg/issues?q=label%3AB11.1+label%3Achange-request
Deviations and rationale:
UX tasks: Deferring these tasks to B12.0 in order to develop a comprehensive, detailed plan, milestones, and activities for a PDS Web Modernization Team
PDS API: Inaccurate estimates for time to complete other designs and implementations with PDS API WG.
Tracking service: Tracking Service design and partial implementation was completed in 2018. Misunderstanding during handoff from previous developers that the software design did not include requirements definition, and design did not form to common API standards. Caused significant increase in scope for requirements definition task.
additional PDS4 SCRs: Several additional SCRs passed by the CCB.

## Slide 25: UX deviation details
Added to Release Plan:
  NASA-PDS/PDS.nasa.gov-UX#70 - Develop detailed plan for new PDS Web Modernization working group activities, milestones, and deliverables
Removed from Release Plan:
  NASA-PDS/PDS.nasa.gov-UX#60 - Revise and review user stories with an organized review
  NASA-PDS/PDS.nasa.gov-UX#35 - Content Management System
  NASA-PDS/PDS.nasa.gov-UX#45 - WDS Mobile Considerations
  NASA-PDS/PDS.nasa.gov-UX#41 - Review Feedback Widget Design
  NASA-PDS/PDS.nasa.gov-UX#30 - User Documentation Consolidation
  NASA-PDS/PDS.nasa.gov-UX#55 - Apply PDS WDS to PDS software documentation

## Slide 26: Additional PDS4 SCR
Added to Release Plan:
  PDS4 Information Model / LDDTool
    CCB-319: Add 'ns' – The abbreviated unit for 'Units_of_Time' (1/10^9 s)
    CCB-320 : Add 'W/m**2/sr/nm/(DN/s)' under Units_of_Misc
    CCB-311: Value meanings for <rule_type> permissible values should be rewritten
    CCB-264: Make the Line Feed (LF) character an allowed record delimiter
    CCB-323: Fix schema formation rule for lidvid_reference (Part II)
    CCB-304: Cleanup unused Vector classes in IM before 2.0.0.0
  Validate
    CCB-264: Make the Line Feed (LF) character an allowed record delimiter
Removed from Release Plan: N/A

## Slide 27: Other Deviation details
API
  Added to Release Plan: N/A
  Removed from Release Plan:
    NASA-PDS/pds-api#24 - Define PDS handling of enriched / supplemental metadata
    NASA-PDS/pds-api#15 - Query passing and search integration design
    NASA-PDS/pds-api#25 - PDS API extension convention for discipline-specific search engines
Tracking service
  Added to Release Plan: N/A
  Removed from Release Plan:
    Refactor Tracking Service
    Develop OpenAPI Spec and Postman for Tracking Service API

## Slide 28: Deviation Metrics
Repos at https://github.com/NASA-PDS/
Component | EPICS Planned | EPICS Planned realized | EPICS realized | Comment
PDS4 Information Model (lddtool) | 3 | 3 | 13 | Additional epics coming from CCB
Validate | 2 | 2 | 5 | Additional Epics coming technical contingencies (automated test, java upgrade) and CCB input.
Registry | 8 | 7 | 10 | 
API | 12 | 7 | 7 | Underestimation of work (initial development)
Deep archive | 1 | 1 | 1 | 
DOI service | 5 | 4 | 4 | UI development was underestimated, so deployment has not been done
UX/Web Design | 10 | 3 | 5 | Change plan due to creation of PDS-wide working group
Tracking service | 3 | 1 | 1 | Over estimation of what/quality of existing software. Stand by
CI/CD | 3 | 2 | 2 | 

## Slide 29: Backup