## Slide 1: PDS4 Assessment Process Update
Reta Beebe
Dan Crichton
January 2011

## Slide 2: PDS4 Assessment/Input Process
DDWG
Review
PDS Internal
Review
External Implementers
Review (IPDA/Missions/Experts)
Internal/External PDS Review
Build 1a
(Oct 2010)
Build 1b
(Dec 2010)
Build 1c
(Mar 2011)
Build 1d
(Aug 2011)
Build 2
(Oct 2011)
Operational
Readiness
PDS4 Release

## Slide 3: Purpose of 1b Review
Perform an internal review of PDS4 Build 1b documents and prototype products by the nodes to provide comments to:
  Provide early comments on the implementation
  Suggest improvements to documents and their structures
  Identify any gaps and misaligned priorities
  Support continued progress and help DDWG prioritize implementation

## Slide 4: “1b” Process and Results
“1b” assessment site established
Key documents and a review process posted
The reviewers were asked to review the documents and respond to specific questions
The process was open from 12/15/2010 – ~1/15/2011
  All results have been delivered as of 1/21/2011
Beebe and Crichton are preparing a summary of the results which will be posted
  Target posting by next telecon
Document editors will have the raw/detail notes and comments to improve

## Slide 5: 1b Reviewers
Atmos – Nancy Chanover
Engineering – Emily Law
Imaging – Patty Garcia; Chris Isbell
Geo – Susie Slavney
Mgmt – Ed Bell; Mike Martin
NAIF – Chuck Acton
PPI – Todd King
Rings – Mitch Gordon
RS – Dick Simpson
SBN – Stephanie McLaughlin

## Slide 6: Purpose of 1c Review
Produce 1c build
  Improve standards documents based on 1b input
Gather input from IPDA plus selected other experts during the implementation to:
  Provide early comment on the implementation
  Suggest improvements to documents and their structures
  Identify any gaps and misaligned priorities
  Concur/advocate for the design
  Create prototype products
NOTE: Reviewers who want to review a near final product should be part of a 1d review

## Slide 7: Purpose of 1d Review
Produce 1d build
  Improve standards documents based on 1c input from IPDA and other selected experts
  Near-final release to build 2
Gather input from PDS stakeholders to:
  Identify any major/minor issues
  Identify blockers to build 2
  Begin education process of stakeholders on PDS4
NOTE: We will work to define “operational readiness” requirements over the next few months

## Slide 8: Backup

## Slide 9: PDS4 Build 1 Plan for FY11
Build 1b – Update to standards documents (Target: December 15, 2010)
  Improvements to existing standards documents
  Info model delivery
Build 1c – Software/tool delivery (Target: March 2011
  Improvements to software tools and components based on testing
  Updates to standards document
  Info model delivery
Build 1d – Integrated delivery (Target: August 2011)
  Additional software tools/components; updates; homepage integration
  Updates to standards document
  Info model delivery
Build 2 – Full delivery (Target: October 2011)
  Standards, Ingestion, Search/Distribution